## Slide 1: DESIGN AND IMPLEMENTATION OF BOOKING TECHNICIANS FOR COMPUTER MAINTENANCE SYSTEM
(CASE STUDY OF COMPUTER WAYS LIMITED )
Presented by : GLORY WANJIRU KARORI
ADM: 12237

## Slide 2: Background information:
The booking of technicians for computer maintenance system will be based on creating a platform for the clients and the technicians whereby they wont have to meet in person to have a mutual agreement on the maintenance schedule as the system will allow a client to create their own profile by giving details of their location ,name , number of machines needing maintenance and the contact details.

## Slide 3: Problem statement:
To save time for the clients by reducing their movement from their settlements to the servicing company
To eliminate the need of paper based documentation by enabling automated processing.
To be up to date with the scheduled dates for maintenance by use of reminders.

## Slide 4: Proposed solution:
To develop an appropriate assessment ,implementation and monitoring of activities related with servicing and maintaining of machines between client companies and the company providing the services.

## Slide 5: SCOPE :
To bring ease to the client companies looking for technicians for computer maintenance.
It will build trust between technicians and the clients Professionally.
It gives clients confidence of getting professional technicians.

## Slide 6: TIME:
The whole project will take approximately 6 months with three phases:
analysis phase – which will take one month
Design phase or coding – it will take 4 months
Implementation and testing – it will take 1 month

## Slide 7: COST:
The budget to be used during the project period is as follows :
Analysis phase _15000 ksh
Design phase and coding _ 200000 ksh
implementation and testing_ 93000 ksh
Chart: 
| analysis phase | Design phase and coding | implementation and testing
COST | 15000 | 200000 | 93000

## Slide 8: OBJECTIVES:
To maintain a constant schedule for preventive maintenance since it will be sending a reminder to various clients when maintenance date is due ,this will happen via text message , email or both.
To eliminate the need of paper based documentation by enabling automated processing.
To save time for the clients by reducing movement from their settlements to the servicing company.
To keep track and updates of the organizations inventory for reference.

## Slide 9: FRAME WORK:
The processes to be used in developing the project:
Analysis _ the process of defining what the system will accomplish through collection of data.
Design _the process of determining how the system will accomplish its purpose.
The tools used are:
flowchart _ this is a graphical representation of a computer program in relation to its sequence of functions to get a solution of a problem.
Data flow diagram _ it shows the graphical flow of data through a process or in a system.

## Slide 10: JUSTIFICATION:
The system is targeted to maintain a constant schedule by setting a reminder on the scheduled date for maintenance and to monitor the activities related with servicing and maintenance of machines between the clients and the servicing company.